🎯 ML LEAD - PROJECT MASTER PLAN

Low-Power Streaming 1D CNN Accelerator for Real-Time ECG Arrhythmia Detection

📊 YOUR PHASES OVERVIEW

| Phase | Duration | Focus Area |
| --- | --- | --- |
| Phase 1: ML Foundation | 3 days | Dataset + Model Training |
| Phase 2: Quantization | 2 days | INT8 Conversion + Validation |
| Phase 3: Support & Analysis | 4 days | Test Vectors + Performance Analysis |
| Phase 4: Integration Support | 2 days | Verification + Golden Reference |
| Phase 5: Documentation | 2 days | Report ML Sections + Video |
| Phase 6: Final Polish | 1 day | Review + Submission |

Total Duration: 14 days

📅 YOUR DAILY TARGETS

DAY 1: Environment Setup & Data Preparation

Your Tasks:

- Install Python environment (PyTorch, NumPy, pandas, matplotlib, wfdb, scikit-learn)

- Download MIT-BIH Arrhythmia Database (48 records)

- Create project folder structure

- Implement data preprocessing pipeline

- Generate preprocessed dataset (segments.npy, labels.npy)

Deliverables:

- ✅ Preprocessed ECG dataset ready

- ✅ Python environment operational

- ✅ Project repository initialized

Code to Complete:

# preprocess.py

- ECGPreprocessor class

- bandpass_filter()

- resample_signal()

- segment_signal()

- normalize()

- process_all_records()

DAY 2: Model Architecture & Training Pipeline

Your Tasks:

- Implement ECG_1DCNN model architecture (3 Conv blocks + 2 FC layers)

- Create training pipeline (DataLoader, loss function, optimizer)

- Implement evaluation metrics (accuracy, precision, recall, F1)

- Run initial training test (10 epochs) to verify pipeline

- Debug and fix any issues

Deliverables:

- ✅ Working CNN model code (untrained)

- ✅ Training pipeline functional

- ✅ Initial training test successful

Code to Complete:

# ecg_cnn.py

- ECG_1DCNN class

- forward()

- count_parameters()

# train.py (initial version)

- ECGDataset class

- ECGTrainer class

- Basic training loop

DAY 3: Model Training & Optimization

Your Tasks:

- Train full model (50 epochs, target >95% validation accuracy)

- Perform hyperparameter tuning (learning rate, batch size, dropout)

- Generate confusion matrix and per-class metrics

- Analyze model performance and failure cases

- Save best model checkpoint

- Create baseline performance report

Deliverables:

- ✅ Trained model achieving >95% accuracy

- ✅ Baseline performance metrics documented

- ✅ Model checkpoint saved (best_model.pth)

Analysis to Complete:

# Performance metrics

- Training/validation curves

- Confusion matrix

- Precision, Recall, F1-score

- Per-class accuracy

- False positive/negative analysis

- ROC curve (optional)

DAY 4: Quantization Implementation

Your Tasks:

- Implement post-training quantization (INT8)

- Perform quantization-aware training

- Convert model to fixed-point arithmetic (Q7.8 format)

- Validate quantized model accuracy (target: <1% drop)

- Compare FP32 vs INT8 layer-by-layer

- Export weight files in .hex format for RTL

Deliverables:

- ✅ Quantized model with validated accuracy

- ✅ Weight files exported (.hex format)

- ✅ Quantization analysis report

Code to Complete:

# quantize.py

- post_training_quantization()

- quantization_aware_training()

- convert_to_fixed_point()

- export_weights_hex()

- compare_fp32_int8()

# Output files

- conv1_weights.hex

- conv2_weights.hex

- conv3_weights.hex

- fc1_weights.hex

- fc2_weights.hex

- scaler_params.json

DAY 5: Test Vector Generation & Golden Reference

Your Tasks:

- Create inference simulator in Python (matches hardware exactly)

- Generate comprehensive test vectors (input/output pairs)

- Create edge case tests (zeros, max values, noise, real ECG)

- Measure baseline CPU inference time

- Calculate theoretical FPGA speedup

- Document computational complexity

Deliverables:

- ✅ Test vectors for RTL verification

- ✅ Python fixed-point simulator

- ✅ Golden reference outputs

Code to Complete:

# inference_simulator.py

- FixedPointSimulator class

- fixed_point_conv1d()

- fixed_point_fc()

- simulate_inference()

- generate_test_vectors()

# generate_test_vectors.py

- Normal ECG samples (30 cases)

- Arrhythmia samples (20 cases)

- Edge cases (10 cases)

- Export format: input.txt, expected_output.txt

DAY 6: Performance Analysis & Documentation Start

Your Tasks:

- Generate golden reference outputs for all test vectors

- Begin technical report (Introduction, Background, ML Model sections)

- Create system architecture diagrams

- Help develop testbench stimulus files

- Document ML model design decisions

Deliverables:

- ✅ Golden reference outputs available

- ✅ Technical report outline started (30% complete)

- ✅ System diagrams created

Report Sections to Write:

## 1. Introduction

- Problem statement

- Motivation for ECG monitoring

- Hardware acceleration need

- Contributions

## 2. Background & Related Work

- ECG arrhythmia detection

- CNN architectures for 1D signals

- FPGA-based ML acceleration

- Existing approaches

## 3. Dataset & Preprocessing

- MIT-BIH database description

- Preprocessing pipeline

- Data statistics

- Train/validation split

DAY 7: Continued Documentation & Analysis

Your Tasks:

- Continue technical report (Methodology, Model Architecture, Training)

- Convert test vectors to Verilog-compatible format

- Create detailed model architecture diagrams

- Document quantization methodology

- Review integration requirements with hardware partner

Deliverables:

- ✅ Technical report 40% complete

- ✅ Test vectors in hardware-compatible format

- ✅ Architecture diagrams finalized

Report Sections to Write:

## 4. Methodology

### 4.1 Model Architecture

- Network design rationale

- Layer specifications

- Activation functions

- Parameter count

### 4.2 Training Strategy

- Loss function selection

- Optimization algorithm

- Hyperparameters

- Regularization techniques

### 4.3 Quantization Approach

- Post-training quantization

- Quantization-aware training

- Fixed-point format (Q7.8)

- Accuracy preservation techniques

DAY 8: Verification Support & Accuracy Analysis

Your Tasks:

- Create comprehensive test suite (50+ test cases)

- Compare RTL outputs against Python golden reference (provided by partner)

- Calculate bit-exact match percentage

- Analyze any mismatches and identify root causes

- Document verification methodology

- Create accuracy validation report

Deliverables:

- ✅ Verification test suite (50+ cases)

- ✅ Accuracy validation complete

- ✅ Mismatch analysis documented

Analysis Scripts:

# verify_rtl_outputs.py

- load_rtl_outputs()

- load_golden_reference()

- compare_outputs()

- calculate_mse()

- analyze_mismatches()

- generate_verification_report()

# Metrics to track

- Bit-exact match rate (target: 100%)

- Mean Squared Error (if not exact)

- Classification accuracy of RTL

- Layer-by-layer error propagation

DAY 9: Performance Benchmarking & Results

Your Tasks:

- Measure CPU baseline inference time (detailed profiling)

- Calculate FPGA clock cycles for inference

- Create performance comparison tables

- Generate speedup and efficiency graphs

- Complete Results section of technical report

- Document performance analysis methodology

Deliverables:

- ✅ Performance metrics calculated and documented

- ✅ Comparison tables and graphs created

- ✅ Technical report 60% complete

Benchmarking Code:

# benchmark.py

- measure_cpu_inference_time()

- profile_per_layer_time()

- calculate_fpga_cycles()

- estimate_fpga_latency()

- compute_speedup()

- compute_energy_efficiency()

# Metrics to calculate

- Latency (ms per inference)

- Throughput (inferences/second)

- Speedup (FPGA vs CPU)

- Energy efficiency (inferences/Watt)

- GOPs (Giga Operations per second)

Report Section:

## 9. Experimental Results

### 9.1 Model Performance

- Training convergence

- Validation accuracy

- Per-class metrics

- Confusion matrix analysis

### 9.2 Quantization Impact

- FP32 vs INT8 comparison

- Accuracy degradation analysis

- Model size reduction

### 9.3 Hardware Validation

- RTL verification results

- Bit-exact accuracy

### 9.4 Performance Comparison

- Latency comparison

- Throughput analysis

- Speedup achieved

- Energy efficiency

DAY 10: Demo Video Preparation (Part 1)

Your Tasks:

- Create demo presentation slides (problem, solution, architecture, results)

- Record ML sections:

  - Training process and convergence

  - Quantization methodology and results

  - Accuracy analysis and metrics

- Demonstrate Python inference on live ECG data

- Write complete narration script (your portions)

- Prepare performance comparison visualizations

Deliverables:

- ✅ Raw video footage for ML sections recorded

- ✅ Demo slides created

- ✅ Narration script written

Video Segments to Record:

1. Problem Introduction (30 sec)

- ECG monitoring importance

- Real-time detection challenge

- Hardware acceleration need

2. Dataset & Preprocessing (45 sec)

- MIT-BIH database

- Preprocessing pipeline demo

- Data visualization

3. Model Architecture (1 min)

- Network diagram walkthrough

- Layer specifications

- Design rationale

4. Training Process (1 min)

- Training curves

- Convergence visualization

- Performance metrics

5. Quantization (1 min)

- FP32 vs INT8 comparison

- Accuracy preservation

- Weight distribution plots

6. Performance Results (1.5 min)

- Inference demo

- Speedup comparison

- Efficiency metrics

DAY 11: Demo Video Production (Part 2)

Your Tasks (Collaborative with Partner):

- Review and organize all video footage

- Combine ML and hardware segments

- Add transitions and text overlays

- Highlight key performance metrics

- Record professional voiceover for your sections

- Sync audio with visual content

- Review complete video for quality and flow

Deliverables:

- ✅ Complete demo video (7-10 minutes)

- ✅ Video uploaded and link accessible

Your Video Editing Responsibilities:

- Narrate ML sections clearly

- Ensure smooth transitions from ML to hardware content

- Verify technical accuracy of all claims

- Add performance comparison overlays

- Review final cut for completeness

DAY 12: Technical Report ML Sections (Part 1)

Your Tasks:

- Complete all ML-focused sections

- Write Results section comprehensively

- Create all figures, tables, and plots

- Generate high-quality visualizations

- Compile references and citations

Deliverables:

- ✅ Technical report 80% complete (your sections)

- ✅ All ML figures, tables, and plots generated

- ✅ Bibliography compiled

Sections to Complete:

## Abstract (write last)

- 200 words summarizing entire project

## 1. Introduction ✅

## 2. Background & Related Work ✅

## 3. Dataset & Preprocessing ✅

## 4. Methodology ✅

4.1. Model Architecture ✅

4.2. Training Strategy ✅

4.3. Quantization Approach ✅

## 9. Experimental Results ✅

9.1. Model Performance ✅

9.2. Quantization Impact ✅

9.3. Hardware Validation ✅

9.4. Performance Comparison ✅

## 10. Discussion (collaborate with partner)

- Design trade-offs

- Bottleneck analysis

- Limitations

## 11. Conclusion & Future Work (collaborate)

Figures to Generate:

1. ECG signal preprocessing examples

2. Model architecture diagram

3. Training/validation curves

4. Confusion matrix

5. Per-class precision/recall bar chart

6. FP32 vs INT8 accuracy comparison

7. Weight distribution histograms (before/after quantization)

8. Performance comparison bar chart (latency, throughput)

9. Speedup graph

10. Energy efficiency comparison

DAY 13: Technical Report Finalization & Code Organization

Your Tasks (Collaborative):

- Finalize remaining report sections with partner

- Write compelling abstract

- Proofread entire document

- Ensure consistent formatting (IEEE format)

- Verify all figure/table references

- Complete bibliography

- Organize Python code repository

- Create comprehensive README

Deliverables:

- ✅ Complete technical report (10-15 pages, PDF)

- ✅ Organized Python code repository

- ✅ All supporting documentation ready

Code Repository Organization:

code/model/

├── README.md                    # Detailed usage instructions

├── requirements.txt             # Python dependencies

├── preprocess.py               # Data preprocessing

├── ecg_cnn.py                  # Model architecture

├── train.py                    # Training script

├── quantize.py                 # Quantization

├── inference_simulator.py      # Fixed-point simulator

├── generate_test_vectors.py    # Test vector generation

├── verify_rtl_outputs.py       # Verification helper

├── benchmark.py                # Performance measurement

└── export_weights.py           # Weight export

data/

├── raw/                        # MIT-BIH database

├── processed/                  # Preprocessed data

└── test_vectors/              # Verification data

results/

├── models/

│   ├── best_model.pth

│   ├── quantized_model.pth

│   └── model_summary.txt

├── plots/

│   ├── training_curves.png

│   ├── confusion_matrix.png

│   └── performance_comparison.png

└── reports/

├── baseline_performance.md

├── quantization_analysis.md

└── verification_report.md

README.md to Write:

# ECG Arrhythmia Detection - ML Components

## Overview

Brief project description

## Requirements

- Python 3.10+

- PyTorch 2.0+

- Other dependencies

## Installation

Step-by-step setup instructions

## Usage

### 1. Data Preprocessing

```bash

python preprocess.py

2. Model Training

python train.py --epochs 50 --lr 0.001

3. Quantization

python quantize.py --model best_model.pth

4. Test Vector Generation

python generate_test_vectors.py --num_cases 50

Model Architecture

Detailed architecture description

Performance

Baseline results and metrics

Citation

IEEE format citation for your work

---

### **DAY 14: Final Review & Submission**

**Your Tasks (Collaborative):**

- Final quality check on all ML deliverables

- Verify technical report ML sections are accurate

- Test that all Python code runs correctly

- Confirm test vectors are properly formatted

- Review complete submission package

- Create backup copies (Google Drive, Dropbox)

- Support final submission process

**Deliverables:**

- ✅ **ML COMPONENTS VERIFIED AND READY**

- ✅ All code tested and functional

- ✅ Documentation complete

**Your Final Checklist:**

ML Code: □ All Python scripts run without errors □ Requirements.txt is complete □ README has clear instructions □ Model achieves >95% accuracy □ Quantized model has <1% accuracy drop □ Test vectors generated (50+ cases) □ Golden reference outputs available

Documentation: □ All ML sections of report complete □ Figures are high quality (300 DPI) □ Tables are properly formatted □ Citations are complete □ Abstract is compelling □ Proofreading done

Demo Video: □ ML sections clearly narrated □ Technical accuracy verified □ Performance claims supported

Submission Package: □ All Python code included □ Data preprocessing scripts □ Trained model checkpoint □ Quantized model □ Weight files (.hex) □ Test vectors □ Verification scripts □ Performance benchmarks □ README documentation

---

## 📦 **YOUR FINAL DELIVERABLES**

### **1. Python Code Package**

model/ ├── preprocess.py
├── ecg_cnn.py
├── train.py
├── quantize.py
├── inference_simulator.py
├── generate_test_vectors.py
├── verify_rtl_outputs.py
├── benchmark.py
├── export_weights.py
└── README.md

### **2. Trained Models**

- `best_model.pth` (FP32 trained model)

- `quantized_model.pth` (INT8 quantized model)

- Weight files (.hex format for hardware)

### **3. Test Vectors & Verification**

- 50+ test cases with inputs and expected outputs

- Golden reference outputs for RTL verification

- Verification scripts for accuracy checking

### **4. Documentation (Your Sections)**

- Complete ML sections of technical report

- Training methodology documentation

- Quantization analysis report

- Performance benchmarking results

### **5. Demo Video Content**

- Recorded and narrated ML sections

- Performance visualizations

- Inference demonstrations

---

## 🎯 **YOUR SUCCESS CRITERIA**

By project completion:

✅ **Trained Model**: >95% validation accuracy

✅ **Quantized Model**: INT8 with <1% accuracy drop

✅ **Test Vectors**: 50+ comprehensive cases generated

✅ **Golden Reference**: Accurate outputs for hardware verification

✅ **Performance Metrics**: CPU baseline measured, FPGA speedup calculated

✅ **Documentation**: All ML sections complete and professional

✅ **Code Quality**: Clean, documented, reproducible

---

## 💪 **YOUR WORK ESTIMATION**

**Total Effort: 110-120 hours over 14 days**

**Breakdown:**

- Days 1-3 (ML Foundation): 25-30 hours

- Days 4-5 (Quantization): 16-20 hours

- Days 6-9 (Support & Analysis): 25-30 hours

- Days 10-11 (Video): 16-20 hours

- Days 12-14 (Documentation): 28-30 hours

**Average: 8-9 hours per day**

---

## 🚀 **YOUR IMMEDIATE NEXT STEPS**

**Today:**

1. ✅ Install Python environment

2. ✅ Download MIT-BIH dataset

3. ✅ Create project structure

4. ✅ Start preprocessing pipeline

**Tomorrow:**

1. ✅ Implement CNN model

2. ✅ Create training pipeline

3. ✅ Run initial training test

**This Week:**

- Complete ML foundation (Days 1-3)

- Implement quantization (Days 4-5)

- Start supporting hardware team

---

**Focus on quality over speed. Each deliverable builds on the previous one.**

**You've got this! 🔥**